## Slide 1: The Scrum-Agile Approach
Justin Outlaw
CS 250
2/22/26

## Slide 2: The Agile Roles
Product Owner
Scrum Master
Development Team (consists of Developers and Testers)

## Slide 3: Product Owner
Maintains the vision of the project
Is the bridge between the stakeholders/clients and the development team
Manages the product backlog and ensures that the final product meets all of its requirements

## Slide 4: Scrum Master
Keeps the development team on task
Supports team members as needed
Removes anything that impedes the team
Promotes open communication

## Slide 5: Development Team
The developers and testers responsible for creating the project
Everyone works autonomously and adapts to changes as needed
No one is above anyone else, all are on the same level of importance

## Slide 6: The Agile Phases
Design
Development
Test
Deployment
Review

## Slide 7: Design
Go over what the plans are
Discuss the priority of the items for the project
Ask any questions that come up
Set goals

## Slide 8: Development
Creation of the project
Makes the plans and user stories into the features of the project
Refines what was talked about in the previous phase

## Slide 9: Test
Usually an ongoing phase
Features and items are constantly tested
Any failed tests are brought up so that changes can be made

## Slide 10: Deployment
Release of the project
Sometime in phases for final checks and assessments
Can also be the release of the full project

## Slide 11: Review
Takes place after deployment of the project
This phase gathers user feedback from surveys, analytics, and direct communication
This leads to continuous improvement through fixing of the project features and for any future projects

## Slide 12: The Waterfall Approach
Is a linear approach
Doesn’t handle feedback well
To make changes to the project you must start over from scratch

## Slide 13: The Agile Approach
Is a circular approach
Handles feedback well
Can make changes to the project at any point in time

## Slide 14: When Each Approach Is Useful
The Agile Approach
When you are likely to make changes to the project
A longer timeframe for development
There is a long features list
The Waterfall Approach
When you are less likely to makes changes to the project
A shorter timeframe for development
There is a short features list

## Slide 15: References
Agile model in SDLC. Tutorialspoint. (n.d.). https://www.tutorialspoint.com/sdlc/sdlc_agile_model.htm
Cobb, C. G. (2023). The Project Manager’s Guide to Mastering Agile: Principles and practices for an adaptive approach. John Wiley & Sons, Inc.
CS250-Module One: SDLC methodologies. (n.d.). https://snhu- media.snhu.edu/files/course_repository/undergraduate/cs/cs250/storyline/m od1/story_html5.html
Overeem, B. (2016, April 15). Characteristics of a great scrum team. InfoQ. https://www.infoq.com/articles/great-scrum-team/