Justin Outlaw

CS 250

2/22/26

Sprint Review and Retrospective

Now that the sprint is completed, it is time for a sprint review and retrospective. This takes place at the end of every sprint or incremental release that takes place. To begin this process, I will start by going over all of the various roles on the Scrum-Agile Team and what they contributed to the project. After that, I will go over what we did well, what we can improve on, and how to keep this momentum going for future projects.

The first role I will go over is my role, the Scrum Master.  To help with the project, my main objectives are to keep the sprint moving and to promote effective open communication between everyone on the team. This sounds easy but can be challenging at first. By using daily stand-ups, I was able to keep the team moving forward on the project while also giving them a chance to successfully communicate with one another. The first few daily stand-ups were kind of rough, but the team became more comfortable with them as they continued. I also used a kanban to keep everyone informed throughout the day outside of the stand-ups. This displayed the progress of the project to the team as well as answering some questions that they might have had by just looking at it.

The next role is the Product Owner of the product. Their main objective is to gather information from the clients of our product from meetings and focus groups. They also manage the backlog of the project. While we worked on the project, they would check into see our progress and review what is done and what needs to be worked on or changed still. For example, while working on the project the Product Owner met with the client and the client expressed that they wanted a focus of detox and wellness vacations instead of being just generic vacations. The Product Owner then met with us and informed us of these changes. We then had to implement these changes while also keeping most of the project intact. Luckily, the Product Owner was there to review the changes with us and add them to the backlog. From there we were able to save the project and make a final product that the client was happy with.

The final two roles are Developer and Tester, which I will group together as the Development team. Their main objective is to create a final product that meets all of the client’s criteria. While the Developer creates the product with the guidelines provided, the Tester checks the work that has been done and provides feedback based on the results. Together they are the backbone of the project. For example, when the project shifted to detox and wellness vacations a lot of work had to be done in a short time. The Developer added to the code and made changes as dictated by the new criteria while the Tester then tested all of the new changes made to make sure the project was functional. In the end, the Development team created a final product that everyone was happy with.

Part of the process for the project was the user stories provided to the team. The user stories with high priority gave the team something to focus on first to get the project started as well as making sure the most important features were finished first. The Scrum-Agile approach then allowed for help with this by using the daily stand-ups to solve problems and get them done efficiently. However, the changes that were requested mid-sprint created a challenge. But thanks to the Scrum-Agile approach we were able to quickly and efficiently change some priorities of the user stories and adapt so that the project did not suffer. Afterwards this left plenty of time to work on medium and low priority tasks that took less time.

The Scrum-Agile approach is also well equipped for handling any interruptions or changes that could arise during the project. One example of this comes to my mind. In previous paragraphs I mentioned the detox and wellness change made in the middle of the project. The flexibility of the Scrum-Agile approach allowed for the change to be made without compromising the rest of the project. Now if we were using the Waterfall method, we wouldn’t have been able to implement that change until after the project was finished. At that point we would have had to start over from scratch and would have missed the deadline for the final product.

Communication is the most important part of using the Scrum-Agile approach. It keeps the team updated and allows for the final product to be finished on time. The easiest example of this are the daily stand-ups used to voice their progress and concerns. My job is to keep everyone on topic at these stand-ups and to bring up any new issues or tasks as they are brought to my attention. These meetings also allowed the team to partner up for some of the project for more efficient work on issues that needed extra attention. In the event something was forgotten in the daily stand-up, use of emails was also encouraged for communication. This created a log of questions and their answers while also maintaining communication amongst the team.

On top of communication, use of organizational tools was also used. The main tool used was an information radiator. There are a few different information radiators, but for this project we used a kanban. The kanban was placed in an open area to display the overall progress of the project to the entire team. We were then able to track what tasks were done, who was working on which task, and what tasks weren’t started yet. While it helped having this physical board that can be seen and edited, we also used an online version of it for those who felt the board wasn’t helping them. This was especially helpful for those days when some team members worked from home. They could still track the progress without needing to be in the office to see the board.

While using the Scrum-Agile approach, I did notice some pros and cons while working on the project As I’ve mentioned earlier, Scrum-Agile is flexible, promotes ownership, is self-governing, meets deadlines, and promotes open communication. These pros are all great, but there are a few cons. The main con is that there is no leader I charge. As a Scrum Master I oversee some things, but the team is meant to function without me. The other con is lack of predictability. While some people might like that, this does mean that most solutions to tasks are always different. So, there is no real way to streamline any of the projects done.

Overall, I feel that the Scrum-Agile approach was the best approach for the SNHU Travel project. If a Waterfall approach was used, then everything would have gone wrong after the changes to the vacations were brought up. But thanks to Agile we were able to adapt quickly to the changes while also delivering the final project on time that the client was happy with. From now on I believe that the Scrum-Agile approach should be used more often than the Waterfall method.